aarlekha Payroll — Implementation Plan

Inspired by Zoho Payroll · India-first · Full-stack build roadmap

TECH STACK

Recommended Architecture

🖥️Frontend

Next.js 14TypeScriptTailwind CSSshadcn/ui

⚙️Backend

Node.js / NestJSREST + tRPCPostgreSQLRedis

☁️Infra & DevOps

AWS / GCPDocker + K8sCI/CD GitHub Actions

🔗Integrations

NEFT/IMPS Bank APIWhatsApp BusinessDigiLocker / eSignTRACES / Govt APIs

PHASE 1

Foundation & Core Engine

Weeks 1–8

🏢Company Setup

- Multi-company / branch support

- Organization hierarchy (dept / team)

- Financial year configuration

- Pay cycle settings (monthly/weekly)

👤Employee Management

- Employee onboarding wizard

- Personal, banking & KYC details

- Designation, grade, CTC structure

- Document storage (Aadhaar, PAN)

💰Salary Structure Engine

- Earnings: Basic, HRA, DA, LTA, bonuses

- Deductions: PF, ESI, PT, LWF, loans

- Formula-based custom components

- Multiple salary templates

🔐Auth & Roles

- JWT + MFA authentication

- Role-based access (Admin, HR, Manager, Employee)

- Audit trail logging

PHASE 2

Payroll Processing & Compliance

Weeks 9–16

🔄Payrun Engine

- Automated monthly payrun

- Off-cycle / supplementary runs

- Multi-level approval workflow

- Payrun preview & override

- Full/final settlement

📋India Compliance

- PF (EPF/EPS) — EPFO filing

- ESI — ESIC challan

- Professional Tax (28 states)

- LWF — state-wise

- Gratuity & bonus calculations

🧾TDS & Income Tax

- Old vs New regime support

- Form 12BB declaration portal

- TDS computation engine

- 24Q quarterly filing

- Form 16 / 16A generation + eSign

🏦Bank Payments

- Bank advice file generation

- NEFT/IMPS bulk disbursement

- Multi-bank support

- Payment status tracking

PHASE 3

Leave, Attendance & ESS Portal

Weeks 17–24

📅Leave Management

- Custom leave types & policies

- Leave apply / approve workflow

- Holiday calendar (state-wise)

- Leave encashment integration

- Carry-forward rules

⏰Attendance

- Manual & biometric import

- Shift & roster management

- Overtime calculation

- Regularization requests

- LOP auto-calculation

📱Employee Self-Service

- Web + mobile app (PWA)

- Payslip download (PDF)

- Tax worksheet & Form 16

- IT declaration online

- Reimbursement claims

- WhatsApp payslip delivery

💼Contractor Payroll

- Contractor profile management

- TDS on contractor payments

- Form 16A generation

- Separate payrun flow

PHASE 4

Reports, Analytics & Integrations

Weeks 25–32

📊Payroll Reports

- Salary register & cost reports

- Department-wise cost analysis

- PF/ESI/PT challan reports

- Year-end tax reports

- Custom report builder

🔌Third-party Integrations

- HRMS / ATS connectors (Zoho, Darwinbox)

- Accounting: Tally, QuickBooks, Zoho Books

- Biometric devices (ZKTeco, eSSL)

- TRACES for TDS

- DigiLocker / eSign for documents

🤖AI Assistant

- Natural language payroll queries

- Anomaly detection (salary spikes)

- Tax optimization suggestions

- Chatbot for employee FAQs

📤Notifications

- Email / SMS / WhatsApp alerts

- Payrun reminders

- Compliance deadline alerts

- Approval notifications

PHASE 5

Launch, Security & Scale

Weeks 33–40

🔒Security & Compliance

- AES-256 encryption at rest

- TLS 1.3 in transit

- DPDP Act (India) compliance

- SOC 2 readiness

- Penetration testing

🌐Multi-tenancy

- SaaS multi-tenant architecture

- Custom domain / white-label

- Subscription & billing engine

- Usage metering per company

📈Performance & Scale

- Horizontal pod autoscaling

- Background job queues (Bull/BullMQ)

- DB read replicas

- CDN for static assets

🚀Go-to-Market

- Free trial / freemium tier

- Onboarding wizard

- Data migration from Zoho/Keka/GreytHR

- Partner / CA reseller portal

- Help docs & video tutorials